Scrum Meeting Date: 05-09-2016

**Issues**

None

**Work Done last week**

Lorenzo – client connecting to demo server is working

Bilal & Lethabo-live stream plugin , doing research

Dirk- working on Persons 95% complete, TODO unit tests and log out

**Work Planed for this week**

Lorenzo – trying to send replies to the pi i.e. close gate and open gate

Bilal, Lethabo, Dirk- unit tests, log out and server hosting