Scrum Meeting Date: 17-08-2016

**Issues**

Lorenzo – I have not completed the camera as I was meant to , but the pi was set up

Bilal-no issues

Lethabo-no issues-

Dirk-no issues

**Work Done last week**

Lorenzo – Research on how to use the camera with the pi and how it works

Bilal , Lethabo- finished persons and pin , with automated scripts

Dirk-tests and automated scripts with deployment

**Work Planed for this week**

Lorenzo & Lethabo– persistence and Create A gate with open/ close commands using an arduino

Dirk & Bilal- Meanstack-Working on server.